AI Centre of Excellence · Delivery RACI

MCAPS RSA · Role accountability across the CoE motion · v1.0

Owner: Yuri Baijnath · SR CSA Manager · MCAPS RSA CSU · For use across the Wave 1 cohort and Anchor Partner co-sell engagements

| R | Responsible — does the work | A | Accountable — single owner; signs off | C | Consulted — two-way input | I | Informed — one-way update |
| --- | --- | --- | --- | --- | --- | --- | --- |

| AE Account Executive (ATU) | ATS Account Tech Strategist (STU) | SSP Solution Specialist — AI / MW / BizApps | SE Solution Engineer (STU) | PDM Partner Development Manager (EPS) |
| --- | --- | --- | --- | --- |
| CSAM Customer Success Account Manager | CSA Cloud Solution Architect (CSU) | Factory Cloud Accelerate Factory PM (CSU) | ISD Industry Solutions Delivery | Partner Anchor Partner |

| # | Activity | AE | ATS | SSP | SE | PDM | CSAM | CSA | Factory | ISD | Partner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 — QUALIFY & PLAN |  |  |  |  |  |  |  |  |  |  |  |
| 1.1 | Identify Wave 1 candidate accounts | A | C | C | I | C | R | R | I | I | I |
| 1.2 | Confirm AI Tech Ready signal & priority | R | A | C | I | I | C | C | I | I | I |
| 1.3 | Single account plan (5-role v-team) | A | R | R | C | C | R | R | I | I | I |
| 1.4 | Factory eligibility check (Unified / 2-page agreement) | I | C | I | I | C | A | R | C | I | I |
| 1.5 | ISD model selection (A / B / C) | C | C | I | I | I | A | R | I | C | I |
| 2 — ENVISION (STAGE 1) |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 | Schedule envisioning workshop | A | C | C | I | I | R | R | I | I | C |
| 2.2 | Deliver envisioning workshop | I | C | C | C | I | C | A·R | I | I | C |
| 2.3 | Frontier 5+1 pillar governance assessment | I | C | I | I | I | C | A·R | I | I | I |
| 2.4 | Three-surface mapping (M365 / Studio / Foundry) | I | C | C | C | I | C | A·R | I | I | C |
| 3 — ASSESS (STAGE 2) |  |  |  |  |  |  |  |  |  |  |  |
| 3.1 | Solution Assessment claim (ATO Component 1 · pre-sale ECIF) | A | C | R | C | I | C | R | I | I | C |
| 3.2 | Azure Innovate / AMM funding nomination | A | C | R | C | I | R | R | I | I | I |
| 3.3 | Reference architecture & Responsible AI / POPIA review | I | A | C | R | I | C | R | C | C | C |
| 3.4 | Business case & TCO | A | C | R | R | I | C | C | I | I | C |
| 4 — DESIGN & BUILD |  |  |  |  |  |  |  |  |  |  |  |
| 4.1 | Factory nomination (F1 + F2 anchor bundle) | I | C | I | I | C | A | R | R | I | I |
| 4.2 | F2 Azure Landing Zone delivery | I | I | I | I | I | I | C | A·R | I | I |
| 4.3 | F1 GenAI Assistant MVP delivery | I | I | I | I | I | I | C | A·R | I | I |
| 4.4 | Custom architecture & business logic beyond Factory | I | C | I | C | C | C | C | I | C | A·R |
| 4.5 | Copilot Studio agent build | I | C | I | I | C | C | C | I | C | A·R |
| 4.6 | M365 Copilot rollout & change management | I | C | C | I | C | C | C | I | I | A·R |
| 4.7 | ISD-led sovereign / regulated delivery (Model B or C) | I | C | I | I | C | C | C | I | A·R | C |
| 5 — RUN & SCALE (STAGE 3+) |  |  |  |  |  |  |  |  |  |  |  |
| 5.1 | ATO Component 2 (post-sale ECIF / ACO claim) | A | C | C | I | C | R | R | I | C | C |
| 5.2 | MAU & adoption telemetry tracking | C | C | I | I | I | A·R | C | I | I | C |
| 5.3 | Champions programme & user enablement | C | I | I | I | I | A | R | I | I | C |
| 5.4 | Hand-off to managed services / steady-state | I | C | I | I | C | A | R | I | I | R |
| 6 — PARTNER & GOVERNANCE |  |  |  |  |  |  |  |  |  |  |  |
| 6.1 | Anchor Partner scorecard & qualification | I | I | I | I | A·R | C | C | I | I | – |
| 6.2 | Partner co-sell registration (MSX / IP Co-sell) | C | I | C | I | A·R | C | I | I | I | R |
| 6.3 | Quarterly CoE governance review | C | C | I | I | C | A | R | C | C | C |
| 6.4 | Customer reference / case study | A | C | C | I | C | R | R | C | C | C |
| 6.5 | Renewal / E7 Frontier Firm step-up | A·R | C | R | C | C | C | C | I | I | I |

OPERATING PRINCIPLES

One A per row. If two leaders both think they own a step, the v-team has not been stood up — escalate to the named Area sponsor before delivery starts.

CSA owns Stage 1–2 technical delivery. Envisioning, Frontier assessment, surface mapping, and reference architecture sit with CSA — not partner, not SSP. Non-negotiable.

CSAM orchestrates the lifecycle. Factory eligibility, ISD model selection, ATO Component 2 claim, adoption tracking, and hand-off accountability sit with CSAM.

PDM owns the partner lifecycle end-to-end. Scorecard, co-sell registration, MSX hygiene — none of this falls to CSA.

Factory absorbs predictable foundation work. F1 and F2 are accountable to the Factory PM. CSA is consulted but does not deliver the landing zone — that is the productivity gain the motion depends on.

Partner is accountable for differentiated build and run. Custom architecture, Studio agents, M365 Copilot rollout, managed services. Anchor Partners pushing back into Stage 1–2 are escalated to PDM same-day.

Footnote — Partner column on row 4.7 (ISD-led delivery) applies to ISD Model C (ISD + ICSU + Partner) only.